HARAMBEEONE

Product Requirements Document

School finance, student administration and programmable education funding

Product promise One reliable financial record for every learner, regardless of how education is paid for, with programmable sponsorship infrastructure underneath when Stellar adds real value.

Status: Product definition for design, engineering, pilot planning and funding discussions

# 1. Document Purpose

This PRD defines what HarambeeOne is expected to do, who it serves, how the major workflows behave, what must remain outside the first release, and the technical, security, privacy and operational requirements needed to build it professionally. It is written so that a school owner, bursar, sponsor, product designer, engineer, security reviewer or funding partner can work from the same product definition.

Scope rule HarambeeOne is Web2-first for school operations. Stellar is not forced into ordinary school payments. It is used for structured education funding where programmable control, multi-party trust or cross-border settlement creates a real advantage.

# 2. Product Overview

HarambeeOne is a multi-tenant education finance platform for primary and secondary schools. It combines student registration, enrollment, school fee management, payment reconciliation, bursaries, sponsorships, approvals, reporting and parent visibility in one system.

Its central object is the learner financial account. A learner may receive money from a parent through SchoolPay, a bank, Mobile Money or cash; from a school bursary; or from an NGO, company, foundation, diaspora group or individual sponsor. HarambeeOne keeps those contributions understandable in one ledger.

For structured sponsorship programmes, HarambeeOne adds an optional Stellar layer. Programme value may be held or moved as USDC; Soroban contracts enforce agreed programme rules; the Stellar Disbursement Platform can support approved disbursements; and appropriate financial partners handle fiat on-ramp and off-ramp settlement. The school can still receive Uganda shillings.

# 3. Product Vision and Objectives

| Objective | Meaning in practice |
| --- | --- |
| Make bursar work easier | Reduce manual matching, scattered records, unexplained balances and repetitive reporting. |
| Create one learner financial truth | Every charge, payment, bursary, sponsorship, reversal and adjustment is traceable. |
| Keep adoption low-friction | Schools and parents continue using familiar payment channels and UGX. |
| Make sponsorship manageable | Funders can identify eligible learners, allocate support, monitor exceptions and prove settlement. |
| Use Stellar meaningfully | Programmable funding controls value; private school data stays off-chain. |
| Protect children and institutions | Privacy, least privilege, auditability and human oversight are product requirements, not add-ons. |
| Build reusable infrastructure | The Stellar education-funding protocol can be open-sourced and used outside HarambeeOne. |

# 4. Target Users and Access

| Role | Primary access | Main responsibilities |
| --- | --- | --- |
| Parent / Guardian | Mobile web/app; SMS; future USSD | View authorised child account, balances, payments, receipts and sponsorship status. |
| Bursar / Finance Staff | Web application on desktop/laptop | Fees, payment imports, reconciliation, receipts, adjustments, arrears and reports. |
| Registrar / School Admin | Web application | Student registration, enrollment, class/stream placement, guardians and documents. |
| Head Teacher / Management | Web; optional mobile approval view | Operational oversight, reports, approvals and policy-controlled actions. |
| School Owner / Board | Web; optional mobile approval view | Financial oversight, strategic reports and high-risk approvals. |
| Sponsor / NGO / Funder | Web dashboard; API for larger partners | Programmes, beneficiary selection, funding, allocation, settlement and impact reports. |
| Auditor | Read-only secure web/export | Trace financial history and supporting evidence. |
| Regulator / Ministry | Read-only reporting/API only when formally permitted | Authorised reporting and interoperability; no routine operational editing. |
| Platform Operations | Restricted administration console | Tenant support, incident handling, integration health and controlled configuration. |
| Developer / Integration Partner | API / sandbox | Approved integrations without direct database access. |

SMS and USSD are not staff interfaces. SMS is used for receipts, alerts and verification. USSD is a later accessibility channel for parents/guardians who do not have smartphones or reliable data access.

# 5. Core Product Modules

| Module | Responsibility |
| --- | --- |
| Student Management | Registration, profiles, admission number, guardian links, enrollment status, documents, student identifiers and transfer/exit history. |
| Academic Structure | School sections, levels, classes, streams, academic years, terms and the minimum academic context required for finance. |
| Financial Management | Fee structures, charges, invoices, learner ledgers, balances, arrears, bursaries, waivers, refunds and approved adjustments. |
| Payment Reconciliation | Payment imports, automatic matching suggestions, manual matching, split payments, sibling allocation, duplicates, reversals and exceptions. |
| Sponsorship Management | Sponsor programmes, eligibility, beneficiary resolution, allocations, disbursement tracking, settlement and impact reporting. |
| Governance & Approvals | Configurable approval policies for sensitive financial actions; audit trail of decisions. |
| Communication | Receipts, alerts, reminders, email, SMS and in-app messages. |
| Reports & Analytics | Collections, arrears, reconciliation exceptions, bursaries, sponsor reports, school dashboards and exportable statements. |
| AI & Intelligence | Payment matching assistance, anomaly flags, permission-aware natural-language explanations and support. |
| Settlement Gateway | Provider abstraction for fiat/on-chain quotes, on-ramp/off-ramp state, settlement references and reconciliation. |

# 6. School Structure and Student Model

HarambeeOne must support different school structures without hard-coding one school’s terminology. A school configures its sections and progression model.

Possible sections include kindergarten/nursery, lower primary, upper primary, O-Level and A-Level.

Classes may include Baby/Middle/Top class, P1-P7, S1-S4 and S5-S6, but labels remain configurable.

A class may contain one or many streams, such as S2 East, S2 West or P5 Blue.

Enrollment is time-bound to academic year and term, so historical class placement is never overwritten.

A learner can transfer, withdraw, graduate, repeat or change stream while keeping one persistent financial history.

Guardians can be linked to multiple learners and a learner can have multiple authorised guardians.

# 7. Student Financial Ledger

The ledger is the authoritative financial record. The application must never treat a mutable balance field as the complete financial truth. The displayed balance is derived from traceable ledger entries.

| Entry type | Example | Effect |
| --- | --- | --- |
| Charge | Term II tuition | Increases amount owed |
| Payment | SchoolPay / bank / MoMo / cash | Reduces amount owed after reconciliation |
| Bursary / Waiver | School-approved support | Reduces amount owed under an approval policy |
| Sponsor Settlement | Verified sponsor payment received by school | Reduces amount owed |
| Adjustment | Approved correction | Changes ledger with reason and approver |
| Reversal | Correction of a prior entry | Preserves original history and reverses its effect |
| Refund | Money returned | Recorded as a separate financial event |

Accounting rule Completed financial events are not silently edited or deleted. Corrections use traceable adjustments or reversals with reason, actor, time and approval evidence.

# 8. Payment Channels and Reconciliation

HarambeeOne should accept information from the channels schools already use. It does not require every payment rail to be replaced.

| Channel | Treatment |
| --- | --- |
| SchoolPay | Import/API reconciliation where access is formally available. |
| Bank | Statement/feed import or approved API integration; match reference and payer details. |
| Mobile Money | Provider/payment-partner integration where available. |
| Cash at school | Bursar records receipt; system generates unique receipt and audit event. |
| Card / Online payment | Optional payment-provider integration. |
| Sponsor settlement | Reconciled only after the school’s fiat settlement is confirmed. |

## 8.1 Reconciliation states

| State | Meaning |
| --- | --- |
| RECEIVED | Transaction data entered/imported. |
| UNMATCHED | No reliable learner match yet. |
| MATCH_SUGGESTED | System/AI proposes a likely match. |
| MATCHED | Human or deterministic rule links the payment. |
| RECONCILED | Ledger allocation is confirmed. |
| SETTLED | Underlying money is confirmed where settlement is relevant. |
| DISPUTED | School/payer/provider disagrees with the record. |
| REVERSED / REFUNDED | Subsequent financial event changes the outcome. |

Every retry to an external financial service must use idempotency controls so a network timeout cannot create a duplicate payment.

# 9. Receipts

Every reconciled payment receives a unique HarambeeOne receipt reference.

Receipts show school, learner reference, payment amount, channel, date, allocation and remaining balance where policy allows.

Receipts can be viewed at any time from the authorised account and may be sent by SMS/email as a confirmation link or reference.

Reissued receipts must preserve the original transaction reference; reprinting does not create a new payment.

Cash receipts require the staff identity and device/session that recorded the transaction.

# 10. Sponsorship and Beneficiary Discovery

HarambeeOne Fund allows verified sponsors to support learners without requiring blockchain knowledge. Discovery must protect children: a sponsor should not freely browse a public directory containing identifiable minors.

## 10.1 Safe discovery models

School-nominated opportunities: a school publishes approved, privacy-minimised funding needs.

Programme matching: a verified NGO defines eligibility criteria and HarambeeOne returns authorised candidate records according to consent and programme rules.

Direct learner support: a sponsor uses an approved reference or invitation to reach a specific learner.

Public impact pages show aggregated or anonymised information rather than private child profiles.

## 10.2 Beneficiary resolution

When a sponsor list and school record may refer to the same learner, HarambeeOne uses controlled matching based on authorised identifiers such as school, admission number, programme reference, date of birth and guardian information. Fuzzy/AI matching can suggest a candidate, but uncertain identities require human confirmation.

# 11. Sponsor Programme Lifecycle

Verify the sponsor organisation or individual to the level required by the programme and payment partner.

Create programme, participating schools, funding period, budget, eligibility rules and obligation currency.

Add or match beneficiaries.

Approve allocations.

Fund the programme through supported fiat or USDC channels.

Confirm required enrollment/eligibility events.

Authorise scheduled or milestone releases.

Disburse and off-ramp where required.

Confirm school fiat settlement.

Post the sponsor settlement to the learner ledger.

Handle transfers, withdrawals, unused funds and disputes.

Close programme and produce final audit/impact report.

# 12. Stellar Architecture

Stellar is optional for ordinary school operations but central to the programmable funding product. The protocol must keep personally identifiable student data off-chain.

| Component | Role |
| --- | --- |
| Education Funding Vault | Programme treasury or funding state for supported on-chain assets such as USDC. |
| Soroban Contracts | Programme rules, institution authorisation, pseudonymous beneficiary allocation, release conditions, approval controls and unused-fund handling. |
| Stellar Network | Movement and settlement of supported on-chain assets. |
| Stellar Disbursement Platform | Bulk disbursement orchestration and payment status for supported flows. |
| Anchor / Ramp Partner | Fiat deposit/withdrawal and conversion according to supported corridor, KYC/KYB and payment rails. |
| HarambeeOne Settlement Gateway | Orchestrates quotes, references, statuses and reconciliation without pretending to be the regulated exchange. |

Stellar anchors connect traditional financial rails and Stellar assets. SEP-24 supports hosted deposit/withdrawal flows, while other Stellar standards cover authentication, KYC exchange and quotes. The exact Uganda UGX corridor must be validated with a real provider before production.

# 13. Funding Flows

## 13.1 Ordinary school payment

Parent/guardian → SchoolPay, bank, Mobile Money or cash → school receives UGX → HarambeeOne imports/records payment → reconciliation → learner ledger → receipt.

## 13.2 Fiat-funded programmable sponsorship

Sponsor fiat → approved on-ramp/payment partner → USDC on Stellar → programme funding contract → approved disbursement → off-ramp partner → UGX to school → settlement confirmation → learner ledger.

## 13.3 Crypto-native sponsor

Sponsor USDC → programme funding contract → approved disbursement → off-ramp where school requires UGX → school settlement → learner ledger.

## 13.4 Local fiat sponsorship

Where converting UGX → USDC → UGX adds no useful value, HarambeeOne may support a normal fiat sponsorship flow. Blockchain should not be forced into a transaction merely to create on-chain activity.

# 14. Settlement State Machine

| State | Required interpretation |
| --- | --- |
| ALLOCATED | Learner has a programme entitlement; no payment yet. |
| AUTHORISED | Required rules/approvals have passed. |
| DISBURSEMENT_SUBMITTED | Payment instruction submitted. |
| ONCHAIN_SENT | Stellar transfer confirmed. |
| OFFRAMP_PROCESSING | Provider is converting/settling fiat. |
| FIAT_SETTLED | School’s designated account has received the settlement. |
| RECONCILED | Settlement posted to the learner ledger. |
| FAILED / RETURNED / REVIEW | Exception requiring retry, reversal or investigation. |

Critical rule A learner’s UGX school debt is not reduced merely because an on-chain transfer succeeded. The sponsor payment becomes a settled school payment only when the required fiat settlement is confirmed.

# 15. Funding Currency and FX

The programme must distinguish the treasury asset from the beneficiary obligation currency. For Ugandan school fees, the entitlement should normally be denominated in UGX even if the treasury holds USDC.

Store gross funding, quote, exchange rate, provider fee, network fee, HarambeeOne fee where applicable, USDC amount and final UGX delivered.

Define who bears FX movement between allocation and settlement.

Show sponsors the expected net education value before commitment where the provider can quote it.

Do not silently absorb or hide conversion costs.

# 16. AI and Intelligence Requirements

AI is an assistance layer. Authoritative calculations and permission decisions come from deterministic application services.

| Capability | Allowed behaviour | Not allowed |
| --- | --- | --- |
| Payment matching | Suggest likely learner and explain confidence | Automatically merge uncertain identities |
| Anomaly detection | Flag unusual adjustment, duplicate or pattern | Declare fraud as a fact |
| Natural-language reporting | Translate a user question into authorised data queries and explain returned results | Invent balances or bypass access controls |
| Support assistant | Explain workflows, policies and system status | Change money or records without the normal transaction path |
| Local-language support | Translate user input/output through approved service | Send unrestricted student databases to a language model |

AI control rule Services calculate. AI explains. Humans approve. Business rules execute.

# 17. Governance and Approval Policies

V1 governance is financial governance, not a complete board-meeting application.

Schools define roles such as bursar, head teacher, administrator, owner/director and board member.

Sensitive actions can require one or more approvals depending on amount and action type.

Examples: large fee adjustment, waiver, refund, settlement-account change, sponsor payout destination change or policy change.

For schools with multiple owners/governors, a configurable threshold such as majority approval can be used where it matches the institution’s legally adopted policy.

HarambeeOne must not claim that a default 51% rule is legally correct for every school. The school’s authorised governance policy controls the configured threshold.

Where the approval controls an on-chain programme asset, Soroban may enforce the required authorisation.

# 18. Notifications and Parent Access

SMS: payment receipt, balance alert, sponsorship confirmation, OTP/security alert and selected reminders.

Email: receipts, reports and staff/sponsor notifications.

In-app: dashboards, alerts and approval requests.

Future USSD: balance, latest payment, receipt reference and sponsorship status for parents without smartphones.

USSD requires verified phone-to-guardian binding and a PIN or equivalent protection.

SMS should avoid exposing unnecessary child information on shared or recycled phone numbers.

# 19. Local Language Support

Sunbird AI can be integrated as a language service for supported Ugandan languages. The integration is optional and must fail gracefully: registration, payments and settlement continue if the language service is unavailable.

Language service receives the minimum text/context necessary.

Private database access is never granted directly to the translation provider.

English remains a reliable fallback.

Translated financial values come from the authoritative backend, not from model calculation.

# 20. Data Model - Core Entities

| Entity | Purpose |
| --- | --- |
| Tenant / Organisation | School, sponsor or platform organisation boundary. |
| User | Authenticated person with one or more roles. |
| Role / Permission | Least-privilege access definition. |
| School | Institution profile and verification status. |
| Section / Class / Stream | Configurable school structure. |
| Academic Year / Term | Time periods for enrollment and fees. |
| Student | Persistent learner identity within authorised scope. |
| Guardian Relationship | Links authorised guardians to learners. |
| Enrollment | Learner placement in a school/class/stream/time period. |
| Fee Structure | Charges applicable to a learner category. |
| Ledger Account / Ledger Entry | Authoritative learner financial history. |
| Payment | Incoming payment event from a channel. |
| Payment Allocation | How a payment is applied to one or more learner obligations. |
| Receipt | Immutable reference to reconciled payment/allocation. |
| Bursary / Waiver | School-authorised financial support. |
| Sponsor | Individual or organisation funding education. |
| Funding Programme | Rules, budget, period and participating institutions. |
| Beneficiary | Programme-scoped learner reference. |
| Allocation | Entitlement assigned to beneficiary. |
| Disbursement | Payment instruction and on-chain/off-chain state. |
| Settlement | Final fiat delivery record. |
| Approval Policy / Approval | Required human authority and decision. |
| Audit Event | Who did what, when, where and through which session. |
| Case / Dispute | Exception investigation record. |
| Document | Metadata for encrypted external object storage. |
| Integration Connection | Provider credentials/configuration references. |

# 21. Permissions and Tenant Isolation

Every school is a tenant boundary. School A staff cannot query School B records merely by changing an identifier.

Tenant enforcement must exist in backend authorization and database access patterns, not only in the UI.

Sponsor access is programme-scoped and disclosure-scoped.

Parents only see learners to whom they have an authorised relationship.

Platform support access is exceptional, logged and time-bound where possible.

AI tool access is generated from the same permission model; the model is never trusted to self-police permissions.

# 22. Security Requirements

| Area | Requirement |
| --- | --- |
| Authentication | MFA for staff and privileged users; secure session management; passkeys/SSO may be supported. |
| Authorization | RBAC/ABAC where appropriate, least privilege, server-side checks on every sensitive action. |
| Encryption | TLS in transit; encryption at rest for databases, object storage and backups. |
| Secrets | Dedicated secrets manager; no production credentials in source code or client applications. |
| Financial integrity | Idempotency keys, immutable audit history, controlled reversals, approval thresholds and reconciliation. |
| Application security | Secure SDLC, dependency scanning, SAST/DAST, OWASP ASVS-based verification and penetration testing. |
| Infrastructure | Network segmentation, WAF/rate limits, monitoring, hardened CI/CD and restricted production access. |
| Backups | Encrypted automated backups, restore testing and documented disaster recovery. |
| Smart contracts | Minimal contract surface, tests, access controls, pause/emergency strategy and independent audit before significant mainnet funds. |
| Logging | Security and financial events logged without leaking secrets or excessive personal data. |

# 23. Privacy, Child Protection and Ethical Requirements

Collect only data needed for a defined school or funding purpose.

Keep personally identifiable learner information off public blockchains.

Define retention periods and secure deletion/archival processes.

Provide clear role-based disclosure rules for sponsors and external authorities.

Do not train external AI models on private student data by default.

Use human review for consequential AI flags and beneficiary identity matching.

Public impact reporting uses anonymised or aggregated data.

Maintain processor/vendor agreements and breach-response procedures.

Direct regulator/Ministry access is only enabled under a formal legal/institutional basis.

Design for Uganda’s data-protection obligations and child-data sensitivity from the beginning.

# 24. External Integrations

| Integration | Purpose | Dependency policy |
| --- | --- | --- |
| SchoolPay | Payment import/reconciliation | Only claim direct API integration after formal access is secured. |
| Banks | Statements/payment feeds | Provider-specific adapters behind common interface. |
| Mobile Money | Payment collection/settlement | Use approved provider/aggregator APIs. |
| Africa's Talking | SMS and future USSD | Messaging adapter; replaceable. |
| Sunbird AI | Local-language translation/speech where selected | Optional language adapter; no direct DB access. |
| EMIS | Data interoperability where formally permitted | Do not claim live integration before approval/API access. |
| Stellar / Soroban | Programmable funding | Isolated from private student data. |
| SDP | Bulk disbursement | Use for suitable Stellar disbursement flows. |
| Anchor/Ramp | Fiat ↔ Stellar asset conversion | Must validate Uganda corridor, KYB/KYC, limits, fees and settlement rails. |

# 25. Recommended Technology Stack

| Layer | Recommended starting choice | Reason |
| --- | --- | --- |
| Web frontend | Next.js + React + TypeScript | Mature ecosystem, responsive web, strong developer tooling. |
| Design system | Accessible component library + Tailwind/CSS tokens | Consistent interfaces without locking business logic to styling. |
| Core backend | NestJS + TypeScript | Structured modular backend, validation, APIs and shared language with frontend. |
| Authoritative database | PostgreSQL | Strong relational integrity and transactional behaviour for financial records. |
| Cache / short-lived state | Redis | Caching, rate limiting and selected transient workloads. |
| Async jobs | Managed queue or RabbitMQ when justified | Payment imports, notifications, reports and integration retries. |
| Documents | Encrypted S3-compatible object storage | Keeps large files out of transactional database. |
| Search | PostgreSQL first; OpenSearch only when scale/use case requires | Avoid premature infrastructure complexity. |
| AI services | Python/FastAPI isolated services where needed | Good ML ecosystem while keeping finance core deterministic. |
| Stellar contracts | Rust + Soroban SDK | Native Stellar smart-contract development path. |
| Observability | OpenTelemetry + Prometheus/Grafana or managed equivalents | Metrics, traces, alerting and operational evidence. |
| Cloud | AWS/GCP/Azure based on team capability and Uganda/region requirements | Use managed services and infrastructure-as-code where practical. |
| CI/CD | GitHub Actions or equivalent | Automated test, security and deployment gates. |

The stack is a starting architecture, not a requirement to deploy every listed technology on day one. The team should prefer the simplest managed component that meets reliability, security and cost requirements.

# 26. API and Integration Principles

Version public APIs.

Use signed webhooks with replay protection.

Use idempotency keys for money-related commands.

Validate all external payloads.

Maintain provider-specific adapters behind internal interfaces.

Store provider transaction references for reconciliation.

Never expose direct database credentials to integration partners.

Provide sandbox/test environments for sponsor and payment integrations.

# 27. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Availability | Core school ledger and registration target high availability; external AI/language outages must not stop core operations. |
| Performance | Common student lookup and ledger views should feel immediate on ordinary school connections. |
| Scalability | Multi-tenant design should scale from a pilot school to many institutions without cross-tenant leakage. |
| Auditability | Every consequential financial action is reconstructable. |
| Accessibility | Responsive interfaces, keyboard-friendly web UI and readable contrast; basic-phone path later for parents. |
| Reliability | Retries are safe and do not duplicate money movements. |
| Maintainability | Modular domain services, automated tests, documented APIs and migration strategy. |
| Interoperability | Payment and messaging providers are adapters, not hard-coded dependencies. |
| Data portability | Schools can export authorised student/financial data in practical formats. |
| Observability | Metrics, logs and alerts cover application, integrations, financial workflows and settlement exceptions. |

# 28. Key User Stories and Acceptance Criteria

| User story | Acceptance criteria |
| --- | --- |
| As a bursar, I can import payments and see unmatched transactions. | Imported transactions preserve source reference; unmatched items do not alter learner balance; suggested matches can be reviewed. |
| As a bursar, I can record cash and issue a receipt. | Cash entry requires authorised staff; unique receipt generated; ledger updated; audit event created. |
| As a parent, I can see what remains to be paid. | Only authorised child visible; balance derived from ledger; latest reconciled payments shown. |
| As a school admin, I can move a learner to a new stream without losing history. | New enrollment placement recorded; historical enrollment retained. |
| As a sponsor, I can create a programme and allocate support. | Only verified/authorised schools and beneficiaries can be selected; programme rules are saved and auditable. |
| As a sponsor, I can pay using a familiar channel. | User is not required to understand a Stellar wallet when a supported fiat route is available. |
| As a school, I receive sponsored tuition in UGX. | Ledger is updated only after required settlement confirmation. |
| As an owner/board member, I can approve a sensitive adjustment. | Approval policy is checked server-side; action cannot execute before threshold is satisfied. |
| As an auditor, I can trace a learner payment. | Source transaction, allocation, receipt, adjustments and actors are traceable without modifying records. |
| As an AI user, I can ask why a balance changed. | AI answer is grounded in authorised backend results and cannot modify the ledger. |

# 29. Edge Cases the Product Must Handle

One payment pays for two siblings.

One payment covers tuition plus another fee item.

Parent overpays.

Payment arrives with wrong or missing student code.

Duplicate transaction is imported twice.

Bank reverses a previously reported payment.

Cash receipt was entered against the wrong learner.

Student changes class/stream mid-term.

Student transfers to another participating school.

Student withdraws before a future sponsor release.

Sponsor programme is underfunded.

FX quote expires before off-ramp completes.

On-chain payment succeeds but off-ramp fails.

Off-ramp reports success but school disputes receipt.

School settlement bank account changes.

Guardian phone number changes or is recycled.

AI provider or translation service is unavailable.

Payment provider webhook is delivered repeatedly or out of order.

# 30. Out of Scope for Initial Release

Full examination and report-card system.

Teacher payroll and HR.

Library, transport and hostel management.

Full board meeting/minutes management.

Voice AI as a core dependency.

Large-scale Ministry portal without a formal partnership.

Automatic AI approval of financial decisions.

Publishing student identities or private records on Stellar.

Building HarambeeOne’s own exchange/anchor before a clear business and regulatory case.

Full offline financial posting without server reconciliation.

# 31. Product Phases

| Phase | Deliverables | Proof required |
| --- | --- | --- |
| 0 - Validation | Bursar workflow research, school interviews, sponsor interviews, ramp/settlement research, privacy/security review | Documented pain, pilot interest and last-mile assumptions. |
| 1 - School Core | Registration, enrollment, fee structures, ledger, cash/bank/SchoolPay import, reconciliation, receipts, reports, roles | Real school users can operate a term workflow. |
| 2 - Sponsor Core | Sponsor onboarding, programmes, beneficiaries, allocations, reporting and case handling | At least one sponsor workflow validated. |
| 3 - Stellar Testnet | Soroban funding protocol, USDC testnet flow, SDK/docs, SDP integration where appropriate | End-to-end testnet funding cycle. |
| 4 - Settlement Pilot | Validated on/off-ramp partner, UGX settlement, exception handling and reconciliation | Real or controlled pilot proves school receives local fiat. |
| 5 - Mainnet & Scale | Audited contracts, mainnet programme, metrics, more schools and partner integrations | Repeatable funding and school adoption. |

# 32. Success Metrics

| School / business | Sponsor / funding | Stellar / protocol |
| --- | --- | --- |
| Active schools | Active sponsors/programmes | Mainnet programmes |
| Students with current ledgers | Beneficiaries funded | USDC committed/disbursed |
| Payments reconciled | Successful school settlements | Soroban contract calls |
| Unmatched-payment resolution time | Exception rate and resolution time | Repeat term disbursements |
| Paying schools / retention | Sponsor renewal | Third-party protocol integrations |
| Parent receipt/balance usage | Net education value delivered | Protocol uptime / failure rate |

# 33. Major Risks and Mitigations

| Risk | Why it matters | Mitigation |
| --- | --- | --- |
| Schools already use existing systems | Switching cost can block adoption | Integrate/import first; win on reconciliation and unified learner finance. |
| No workable UGX ↔ USDC institutional rail | Breaks the Stellar-to-school last mile | Validate a real partner before promising production settlement. |
| Sponsor demand is assumed | No funding volume means weak network effect | Secure sponsor interviews/LOI/pilot before scale. |
| Overbuilding | Too many modules delay proof | Keep V1 finance-first; defer full ERP features. |
| Child-data breach | High ethical and legal harm | Privacy-by-design, tenant isolation, MFA, encryption, audits and minimisation. |
| AI error | Wrong financial explanation or false accusation | Ground AI in services, human review, no autonomous financial authority. |
| Smart-contract bug | Programme funds at risk | Minimal contracts, tests, caps/pause controls and independent audit. |
| Provider outage | Payments/notifications delayed | Queues, retries, status state machines and replaceable adapters. |
| Regulatory misunderstanding | Operational/legal exposure | Use appropriate licensed partners and obtain local legal/compliance advice before production financial flows. |

# 34. SCF / Stellar Product Positioning

The strongest SCF-facing deliverable is not the whole school ERP. HarambeeOne School is the distribution and reference implementation. The ecosystem contribution is an open-source Education Funding Protocol on Soroban with a documented SDK and sample integration.

The protocol should answer questions that a generic disbursement tool does not: who is entitled to education funding, under which programme, at which institution, when can value be released, which approvals are required, what happens when eligibility changes, and how unused programme value is handled.

SCF narrative HarambeeOne proves the protocol with real education workflows. Stellar is used for programmable value and settlement, while normal school operations remain simple and familiar.

# 35. Open-Source Protocol Surface

| Function | Purpose |
| --- | --- |
| create_program() | Create programme rules and treasury context. |
| register_institution() | Authorise a participating institution reference. |
| add_beneficiary() | Register a pseudonymous programme beneficiary. |
| allocate_funding() | Assign a beneficiary entitlement. |
| confirm_eligibility() | Record required eligibility/enrollment evidence reference. |
| authorize_release() | Permit a scheduled/milestone release. |
| suspend_beneficiary() | Stop future releases without deleting history. |
| transfer_beneficiary() | Move future entitlement under allowed programme rules. |
| return_unused_funds() | Return/recycle unused programme value. |
| close_program() | Close programme and finalise remaining state. |

# 36. Launch Readiness Checklist

Pilot schools identified and workflows observed.

Core ledger and reconciliation tested with realistic school data.

Tenant-isolation tests pass.

Staff MFA and privileged access controls enabled.

Backups and restore test completed.

Incident response and support escalation documented.

Privacy notices, processor agreements and retention policy prepared.

Payment integrations tested for duplicates, reversals and outages.

Ramp/off-ramp provider and Uganda settlement path validated before production claims.

Soroban contracts independently reviewed before meaningful mainnet funds.

AI prompts/tools tested for permission leakage and hallucinated financial values.

Monitoring dashboards and alerts operational.

Schools trained on cash entry, reconciliation, adjustments and approvals.

Support team can trace a payment end-to-end.

# 37. Final Product Definition

HarambeeOne A secure school-finance and education-funding platform that gives every learner one traceable financial record, lets families pay through familiar channels, helps schools reconcile and govern money professionally, and gives verified sponsors a low-friction way to fund education with optional programmable settlement on Stellar.

The product should succeed even when the user never hears the words blockchain, smart contract or USDC. Its quality will be judged by whether bursars trust the ledger, parents understand what has been paid, school leaders can control sensitive actions, sponsors can prove where education money went, and the technical system remains secure and auditable.

# 38. Research Notes Used in This PRD

The product direction reflects current Stellar documentation on anchors and SEP-24 hosted fiat deposits/withdrawals, including the requirement for real fiat rails and KYC handled by the anchor in hosted flows. Stellar’s current embedded-wallet documentation also notes that embedded wallets reduce wallet friction but do not provide a built-in off-ramp, so HarambeeOne must still solve school fiat settlement through a separate provider.

The design also treats Ministry/EMIS interoperability as permission-based rather than assumed, and local-language support as an optional external service rather than a dependency of the financial core.